StudentSmart Rentals

Sprint 1 Retrospective Report

# Date: 10/2/23

# Attendees: Darrion, Ashutosh, Bharath, Carter, Nithin

# Metric Performance Summary:

1. Tickets Complete – 15 completed, 0 carried over

* From the tickets we completed, we are progressing well with our project plan and didn’t have to push anything back

1. Blockers – 0 reported
   * Having no blockers is a good indication to us that we have a solid plan, and that work is going smoothly

# Note Positive Issues:

* Project is planned and going according to plan
* Login page is working really well
* Deliverables were worked on ahead of time
* Jira is setup and organized
* Everyone did great job in handling their respective areas
* No delay in assigned tasks
* No internal issues amongst group members

# Negative Issues:

* Meetings were kind of sporadic and not planned enough in advance
* Github is a little disorganized
* A little confusion in choosing database
* Lack of communication
* Need to organize meeting structure
* Last minute completion of documents

# Suggested Improvements:

* Plan meetings with at least 24hr notice
* Potentially separate front-end and back-end repos, or just restructure current repo to hold both
* Increase communication
* Assign documents to members at the beginning of the week
* Make agendas for meetings prior and streamline them