StudentSmart Rentals

Sprint 3 Retrospective Report

# Date: 10/30/23

# Attendees: Darrion, Ashutosh, Bharath, Carter, Nithin

# Metric Performance Summary:

1. Tickets Complete – 14 completed, 1 carried over

* We completed almost the same number of tickets as last sprint, which is showing that we are working at a consistent pace. The one ticket that carried over is mostly complete and just needed a little more time.

1. Blockers – 0 reported
   * Having no blockers is a good indication to us that we have a solid plan, and that work is going smoothly

# Note Positive Issues:

* Lots of important components were completed (home and database)
* Communication was very good
* Tasks are being completed on time
* Maintaining scheduled customer meeting
* Individual accountability has improved
* Good amount of frontend work is completed

# Negative Issues:

* Proper plan to complete given tasks on time
* Need to improve backend codebase which is crucial.

**Suggested Improvements:**

* Make a plan to complete the tasks and let everyone know what each individual is doing and resolve blockers.