Student Smart Rentals

Weekly Standup Summary 09/29/23

CSCI - P465/565 (Software Engineering I)

(Summary of each standup meeting reports out current Jira task being worked and estimate of completion, any blocking Jira tasks, and any closed Jira tasks. Each team member should report. Minimum of three daily summaries for full credit.)

# Day 1

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Went through all latest projects in canvas | NA | NA | Done |
| Darrion | Added tickets and started initial DB design | 2 | 0 | 0 |
| Ashutosh | Started collecting information relevant to the project | NA | NA | Done |
| Carter | Start UI design for login/signup page | 1 | NA | 0 |
| Nithin | Research about google auth | 1 | NA | 0 |

# Day 2

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Planned all the components that needs test cases to verify | NA | NA | Done |
| Darrion | Still working on DB design | 1 | 0 | 1 |
| Ashutosh | Looked thru NodeJS tutorials to brush-up the concepts and started project creation | NA | NA | Done |
| Carter | Sharing finished UI design for login/signup page | 1 | 0 | 1 |
| Nithin | Implement google auth | 1 | 0 | 0 |

# Day 3

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Went through creation of test cases | NA | NA | Done |
| Darrion | Finishing up DB design (90%) and taking notes for customer meeting | 2 | 0 | 0 |
| Ashutosh | Created the project and installed the expressJS and resolved vunrebilites | NA | NA | Done |
| Carter | Reviewing Nithin’s additions and changes to login/signup page | NA | NA | Done |
| Nithin | Implement forgot password logic | 1 | 0 | 1 |

# Day 4

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Created the test plan document | NA | NA | Done |
| Darrion | Worked with Ashutosh on DB design, finalized the plan | 0 | 0 | 2 |
| Ashutosh | Looked into MongoDB. Discussed with Darrion regarding the database design and finalized the DB design. | NA | NA | Done |
| Carter | Working on first part of System Design Doc | NA | NA | Done |
| Nithin | Code cleanup | 1 | 0 | 1 |