Student Smart Rentals

Weekly Standup Summary 10/23/23 - 10/30/23

CSCI - P465/565 (Software Engineering I)

(Summary of each standup meeting reports out current Jira task being worked and estimate of completion, any blocking Jira tasks, and any closed Jira tasks. Each team member should report. Minimum of three daily summaries for full credit.)

# Day 1

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Worked on Creating API’s | 0 | 0 | 1 |
| Darrion | Working on logging user in with MFA | 2 | 1 | 0 |
| Ashutosh |  |  |  |  |
| Carter | Starting data integration with frontend | 1 | 0 | 0 |
| Nithin | Worked on Utilities page | 1 | 0 | 0 |

# Day 2

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Worked on Creating API’s | 0 | 0 | 1 |
| Darrion | Login flow completed, testing everything | 2 | 1 | 0 |
| Ashutosh |  |  |  |  |
| Carter | Creating request on frontend | 1 | 0 | 0 |
| Nithin | Continuation with the utilities page | 1 | 0 | 0 |

# Day 3

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Testing and remodifying APIS | 0 | 0 | 1 |
| Darrion | MFA rewrite complete, starting on chat | 1 | 0 | 1 |
| Ashutosh |  |  |  |  |
| Carter | Troubleshooting form data transfer | 1 | 0 | 0 |
| Nithin | Designing components of utiilities page | 1 | 0 | 0 |

# Day 4

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Testing and remodifying APIS | 0 | 0 | 1 |
| Darrion | Working on chat implementation | 1 | 0 | 1 |
| Ashutosh |  |  |  |  |
| Carter | Finishing integration | 0 | 0 | 1 |
| Nithin | Completed utiliities component | 0 | 0 | 1 |