Student Smart Rentals

Weekly Standup Summary 10/6/23

CSCI - P465/565 (Software Engineering I)

(Summary of each standup meeting reports out current Jira task being worked and estimate of completion, any blocking Jira tasks, and any closed Jira tasks. Each team member should report. Minimum of three daily summaries for full credit.)

# Day 1

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Database selection go through(firebase vs MongoDB) | No | No | yes |
| Darrion | Starting Home page for frontend | 1 | 0 | 0 |
| Ashutosh | Looking on Firebase | No | No | Yes |
| Carter | Comparing Database options | No | No | Yes |
| Nithin | Go through react forms creation | No | No | Yes |

# Day 2

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | MongoDB go Through | No | No | Yes |
| Darrion | Continuing Home page and added Map | 2 | 0 | 0 |
| Ashutosh | Looking on Firebase | No | No | Yes |
| Carter | Reviewing Database components and MongoDB | No | No | Yes |
| Nithin | React component related to form creation | Yes | No | No |

# Day 3

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Analysis of Database Structure | No | No | Yes |
| Darrion | Home page mostly done, working on Map more | 2 | 0 | 0 |
| Ashutosh | Logo Creation | No | No | Yes |
| Carter | Reviewing Database selection and determining method of integration | No | No | Yes |
| Nithin | Continuation of form creation | Yes | No | No |

# Day 4

| Team Member | Notes and estimates | Active Tasks | Blocked Tasks | Closed Tasks |
| --- | --- | --- | --- | --- |
| Bharath Veldi | Normalisation wherever possible | Yes | No | No |
| Darrion | Organizing CSS and frontend code | 2 | 0 | 0 |
| Ashutosh | Test Plan updating | 1 | 0 | 0 |
| Carter | Database Creation | Yes | No | No |
| Nithin | Form creation and UI optimization | Yes | No | No |